}

Guía1. Definición Proyecto APT

Asignatura Capstone

- PARTE I

1. Antecedentes Personales

A continuación, se presenta una tabla en la que debes completar la información solicitada.

| Nombre estudiante | Felipe Rauque, Pablo Boisset y Bruce Angel |
| --- | --- |
| Rut | 20.938.975-4, |
| Carrera | Computer Engineering |
| Sede | MAIPÚ |

2. Descripción Proyecto APT

En la descripción debes señalar brevemente el nombre de tu proyecto APT y las competencias del perfil de egreso que vas a poner en práctica. Si en tu carrera están definidas las áreas de desempeño, también menciona a qué áreas de desempeño está vinculado el proyecto.

| Nombre del proyecto | Development of an Interactive Website for Hernán Rauque Alvarez’s Glass Shop. |
| --- | --- |
| Área (s) de desempeño(s) | Web Technologies, Database Management, User Experience, SCRUM Methodology, Sprint Planning and Management |
| Competencias | Web application development (Frontend and Backend), Database management, Use of agile methodologies like SCRUM, Sprint planning and execution. |

3. Fundamentación Proyecto APT

A continuación, se presentan distintos campos que debes completar con la información solicitada. Esta sección busca que describas en detalle tu proyecto y justifiques su relevancia y pertinencia.

| Relevancia del proyecto APT | As a team, we have identified a local business need that can be addressed with the development of an interactive website for a glass shop. The goal is to improve the way customers interact with the shop by offering a digital platform where they can view a catalog of products such as windows and mirrors, and also request personalized quotes. Customers will be able to choose from predefined products or customize based on size, color, material, etc., and the pricing will adjust dynamically according to the selected options. This solution improves the customer experience, enhances the shop's operational efficiency, and broadens its market reach. The project impacts residential and commercial clients who need customized glass products, streamlining the entire process and providing the shop with a professional and efficient online service. |
| --- | --- |
| Descripción del Proyecto APT | Our team will develop a website where users can browse a product catalog and request personalized quotes. Users will have the option to select from standard products or enter custom specifications, such as size, material, and color. The system will then calculate the price based on their choices in real-time, providing them with accurate and immediate quotes. |
| Pertinencia del proyecto con el perfil de egreso | This project aligns closely with the competencies outlined in the Computer Engineering degree program. The skills we will be applying include web application development, database management, and the use of SCRUM methodology for managing the project efficiently. These competencies are crucial for the successful execution of the project and will ensure that we meet the technical standards and deliver a high-quality product. |
| Relación con los intereses profesionales | The project is directly related to our team’s professional interests in web development, particularly in creating user-friendly, customized digital solutions. This hands-on project will allow us to refine our technical skills and expand our knowledge of agile methodologies. It will provide invaluable experience in addressing real-world challenges and contribute to our development as future professionals in the technology field. |
| Factibilidad de desarrollo del Proyecto APT | The project is feasible within the time and resource constraints we have. We have a clear understanding of the requirements, and the tasks have been well-defined. The project is manageable within the semester, and we have the necessary technical skills to develop the platform. The use of standard web technologies and agile development tools, coupled with our knowledge of databases and user experience, makes the project achievable. We anticipate some challenges with the design and continuous testing, but we plan to address these by working in iterative sprints and gathering feedback from the client regularly. |

- PARTE II

4. Objetivos

En este apartado debes definir objetivos generales y específicos del Proyecto APT. Es importante aclarar que los objetivos se deben plantear en forma clara, concisa y sin dar mayores explicaciones, es decir, deben entenderse por sí solos. Se sugiere redactarlos utilizando un verbo en infinitivo, pues ello obliga a precisar acciones concretas.

| Objetivo general | Develop an interactive website for the glass shop that allows users to customize products, receive real-time quotes, and place orders efficiently. |
| --- | --- |
| Objetivos específicos | - Create a catalog of predefined products with customization options. - Implement a quotation system that adjusts prices based on selected options. - Use SCRUM methodology to manage the project development in iterative cycles (sprints). - Ensure a smooth and accessible user experience using modern technologies and best practices in web development. |

5. Metodología

En el siguiente apartado deberás describir la metodología, propia de tu disciplina, que utilizarás para resolver el proyecto APT antes descrito, incluyendo las etapas y métodos de trabajo.

Descripción de la Metodología

As a team, we chose to work with the SCRUM agile methodology because it gives us structure while keeping things flexible. We will divide the project into two-week sprints, and in each cycle we’ll plan, develop, review, and get feedback from the client. This way, we can adjust along the way and deliver a product that grows stronger with every iteration. To stay organized we’ll use Trello, with a simple board divided into To Do, In Progress, and Done. This will let us see clearly who is working on what and track our progress as a group. Tasks will be distributed according to our strengths: Felipe will focus on backend development and core logic, Pablo will take care of the database and the dynamic quotation system, and Bruce will design the interface and work on the user experience. Still, all of us will collaborate on key aspects like testing and client communication. More than splitting tasks, our idea is to complement each other so the workflow runs smoothly and the project has a solid foundation from the start.

6. Evidencias

A continuación, describe qué evidencias serán evaluadas en el informe de avance y en el informe final de tu proyecto APT. Estas evidencias deben ser acordadas con tu docente. Se entenderá por evidencia los productos que se desarrollen durante el proyecto y cuyo propósito sea visibilizar o documentar cómo se ha implementado el trabajo.

| Tipo de evidencia (avance o final) | Nombre de la evidencia | Descripción | Justificación |
| --- | --- | --- | --- |
| Progress | Mockups and interface prototypes | Initial designs of the catalog, customization page, and navigation flow created in Figma. | Allow early validation of the user experience and define the visual structure of the system before coding. |
| Progress | Database model | Entity–relationship diagram and initial MySQL scripts. | Ensures that data is properly organized and ready to support system functionalities. |
| Progress & Final | GitHub repository | Version control with commits, branches, and sprint deliverables. | Provides traceability of changes, supports collaborative work, and documents project evolution. |
| Progress & Final | Technical documentation | Documents including system architecture, installation guides, and deployment manuals. | Facilitates technical understanding and ensures system maintainability. |
| Final | Usability testing report | Report of user testing including results, detected issues, and applied improvements. | Demonstrates that the system meets quality, accessibility, and user experience standards. |
| Final | Functional documentation | User manual and guides for clients and administrators. | Ensures that any user can operate the platform correctly. |
| Final | Final project report | Document with screenshots, results, performance analysis, and team learnings. | Summarizes the work carried out, certifies objectives achievement, and provides academic backup. |

7. Plan de Trabajo

En la siguiente tabla define la planificación de tu Proyecto APT de acuerdo a lo requerido.

| Plan de Trabajo Proyecto APT |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Competencia o unidades de competencias | Nombre de Actividades/Tareas | Descripción Actividades/Tareas | Recursos | Duración de la actividad | Responsable | Observaciones |
| Web application development | Define website layout | Create a wireframe for the homepage and other key pages of the website. | Figma | 2 weeks | Felipe Rauque | Crucial for establishing the user interface. |
| Database management | Set up database structure | Create the structure to store product data and user customizations. | MySQL | 3 weeks | Pablo Boisset | Vital for correct data integration and customization. |
| SCRUM Methodology | Sprint 1 planning and execution | Plan and assign specific tasks for the first sprint. | Trello | 1 week | Bruce Angel | Ensures an organized and focused start for development. |
| Web application development | Develop basic functionality | Implement the basic website functionality (login, navigation). | Visual Studio, GitHub | 4 weeks | Felipe Rauque | Initial implementation to establish the project foundation. |
| Web application development | Develop customization system | Create the customization options for products (size, material, color, etc.). | JavaScript, CSS | 4 weeks | Pablo Boisset | Enables users to personalize products based on their preferences. |
| SCRUM Methodology | Sprint 2 planning and execution | Plan the second sprint to review progress and make adjustments. | Trello | 1 week | Bruce Angel | Allows iteration and adjustment based on lessons learned from the first sprint. |
| Database management | Integrate quotation system | Implement a system that adjusts prices dynamically based on selections. | MySQL | 3 weeks | Pablo Boisset | The quotation system is essential for user experience and accurate pricing. |
| Web application development | Usability testing | Conduct usability tests with real users to ensure accessibility. | Testing tools (Selenium) | 2 weeks | Felipe Rauque | Helps identify and solve design and functionality issues before launch. |
| SCRUM Methodology | Sprint 3 planning and execution | Plan the third sprint to make final adjustments and integrate feedback. | Trello | 1 week | Bruce Angel | Final iteration, incorporating feedback from users and the client. |
| Web application development | Final testing and adjustments | Conduct final tests, adjust design and functionality, and ensure readiness for launch. | Git | 2 weeks | Felipe Rauque | Final project phase to ensure everything is functional and client-ready. |

8. Carta Gantt

Busca un formato de Carta Gantt que te acomode y organiza en este las actividades planificadas en el punto anterior considerando el periodo asignado para el desarrollo de tu Proyecto APT. Debes mantener la temporalidad del periodo académico en el desarrollo de las tres fases que contempla la Asignatura de Portafolio de Título.

| Actividad | Fase 1 |  |  |  | Fase 2 |  |  |  |  |  |  |  |  |  |  |  | Fase 3 |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | S 1 | S 2 | S 3 | S 4 | S 5 | S 6 | S 7 | S 8 | S 9 | S 10 | S 11 | S 12 | S 13 | S 14 | S 15 | S 16 |  | S 17 | S 18 |
| Define website layout | X | X |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Set up database structure |  |  | X | X |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Sprint 1 planning and execution |  |  |  | X |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Develop basic functionality |  |  |  | X | X | X | X |  |  |  |  |  |  |  |  |  |  |  |  |
| Develop customization system |  |  |  |  |  |  |  | X | X | X | X |  |  |  |  |  |  |  |  |
| Sprint 2 planning and execution |  |  |  |  |  |  |  |  |  |  |  | X |  |  |  |  |  |  |  |
| Integrate quotation system |  |  |  |  |  |  |  |  | X | X | X |  |  |  |  |  |  |  |  |
| Usability testing |  |  |  |  |  |  |  |  |  |  |  | X | X |  |  |  |  |  |  |
| Sprint 3 planning and execution |  |  |  |  |  |  |  |  |  |  |  |  |  | X |  |  |  |  |  |
| Final testing and adjustments |  |  |  |  |  |  |  |  |  |  |  |  |  |  | X | X |  | X |  |

En caso de que el Proyecto APT sea grupal, en esta columna deben indicar el nombre de los responsables de cada tarea o actividad. Esto posteriormente permitirá diferenciar la evaluación por cada integrante.